## Slide 1
Assignment Plus
Release Plan v.2 (as of 10/20/2016)

## Slide 2: Minimal Viable Product
We want to create a simple to use assignment reminders application, where high school students will have a central place to check what assignments they need to complete. Assignments are posted by the teacher, and all students enrolled in that class will be notified.
The app will include a separate login for students and teachers.

## Slide 3: High Level Outcomes
This project will be an exercise of industry-standard system engineering/systems architecture patterns, and software development and management practices. We hope to experience, what-we-imagine, the early stages of a software development lifecycle.

## Slide 4: Technologies
(Insert Database here)
Swift programming language
OpenLDAP (tentative for authentication)
Github (Versioning Control)
Slack (Team communication)
Xcode (Development Environment)

## Slide 5
Sprint 1
Planning phase
Setting up environment
Defining tasks and sprints
Sprint 2
As a teacher, I want to add assignments to my classes, and edit each one if I may so choose. As a student, I want to add classes that I am enrolled in, and view my assignments.
As a developer I will create a notification system that will alert users of new assignments and remind them before an assignment is due.
Sprint 3
As a student, I want to receive an alert according to when my teacher set an assignment due date. I also want to set a custom notification and alert time for each assignment.
As a developer I will create a messaging platform for teachers to communicate with students as a whole or directly.
As a teacher, I want to login, and create a class, so that I may I view the classes I am teaching for the academic year.
As a developer I will create different interfaces for students and teachers, so that roles are defined in the beginning.

## Slide 6: Product Backlog
(V2 Update) – push notifications
A message board for the teacher to post class wide or direct messages to students about assignment changes, class updates or moral support.

## Slide 7: Challenges
We are using all new technologies
Understanding and implementing the right systems architecture pattern for our application
Learning the design patterns of iOS development