## Slide 1: Assignment Plus
Sprint Plan

## Slide 2: Sprint 1 - User Story & Tasks
User Story - As a teacher, I want to login, and create a class, so that I may I view the classes I am teaching for the academic year.
Task 1 - I want to implement an authentication system, so that we may have a secure login process. (Create schema)
Task 1a - I want to make a connection to OpenLDAP, create metadata
Task 2 - Research and propose db for storing data specific to a user/class etc.
Task 2a - I also want to be able to create tableViews and insert data into these views, on the one hand. On the other, I’d like to fetch data from a data source and fill my tableView with the data unique to a specific user.

## Slide 3: Sprint 1 - Team Roles & Task Assignments
Backend developer
Connor Barnes
  Task 1, 2
Front-end developers
Ryan Oliver
  Task 2
Josh Gutterman (Scrum Master)
  Task 2
Kyle Fong (Product Owner)
  Task 1a

## Slide 4: Sprint 2 - User Story & Tasks
User Story - As a teacher, I want to add assignments to my classes, and edit each one if I may so choose. As a student, I want to add classes that I am enrolled in, and view my assignments.
Task 1 - Create relational scheme for student, class/teacher/assignment
Task 1a - Create assignment (check all classes to apply assignment to feature)
Task 2 - Create tableView for student of all classes enrolled in and assignments due that day
Task 2a - Create a calendar view for teacher and students of assignments due (daily, weekly, monthly)

## Slide 5: Sprint 2 - Team Roles & Task Assignments
Backend developer
Connor Barnes
  Task 1
Front-end developers (Scrum Master to be assigned)
Ryan Oliver
  Task 1a, 2, 2a
Josh Gutterman
  Task 1a, 2, 2a
Kyle Fong (Product Owner)
  Task 1a, 2, 2a

## Slide 6: Sprint 3 - User Story & Tasks
User Story - As a student, I want to receive an alert according to when my teacher set an assignment due date. I also want to set a custom notification and alert time for each assignment.
Task 1 - Relational data scheme for notifications
Task 1a - Create an ‘edit assignment alert’ for student - will it be a top-level assignment alert, or class-based, or assignment based?
Task 2 - Implement the push notification feature for students

## Slide 7: Sprint 3 - Team Roles & Task Assignments
Backend developer
Connor Barnes
  Task 1, 2
Front-end developers (Scrum Master to be assigned)
Ryan Oliver
  Task 1a
Josh Gutterman
  Task 1a
Kyle Fong (Product Owner)
  Task 1a

## Slide 8: Stretch Goals
2 arms away goals:
Implement a one-way message board from teacher to student using an iOS encryption standard
Clean up the UI
In another city goal:
Upload PDFs, as a student, view PDFs in app
Implement an OCR function for teachers (so they don’t have to individually type each assignment for each class)
(degree of difficulty for implement each goal measured by colloquial distance-away)